# Office quality objectives and KPIs

Linked copies: ID STD-98 · TBP page · BABOOM edition · ArchHub: BABOOM companion

BBM-STD-98-QUALITY_KPIS-V0.1 | Office standard | 4 November 2026 | V0.1 | Private controlled WIP draft for office review

| Version | Date | Change |
| --- | --- | --- |
| V0.1 | 2026-11-04 | First issue: the office quality objectives (ISO 9001:2026 6.2) as 26 measurable KPIs with formula, target, frequency, data source and owner, covering proposals, design review, coordination, authority approvals, sustainability, specifications, supervision, document control, improvement, client, audit, competence and planning. The same list is the "KPI register" sheet of 07-QA-QC\09-AUDIT\BBM-STD-96-QMS-AUDIT-CHECKLIST-V1.0.xlsx. |

# 1 Purpose and ownership

These KPIs are the quality objectives of the office QMS (BBM-STD-96 §6). The practice director approves them and their targets at management review (QP-14); the QA/QC lead computes and reports them; each KPI has one owner who acts on a miss. They sit beside the BIM and information metrics of BBM-STD-83 and the Manual §9.1 KPI dashboard (model health, data completeness, clash trends, template adherence) and do not repeat them; the metric dictionary, lineage and stale-snapshot rules of BBM-STD-83 §1-3 apply to these KPIs too.

# 2 Rules

•  Every KPI is computed from a record that already exists: a filled checklist, a register or a log named in the Data source column. No KPI needs a separate form.

•  Population and period are stated with each result (for example "Q4 2026, 14 issues"). A KPI with no population in the period is reported as "no data", never as 100%.

•  Targets marked "baseline" are measured in the first year and set at the following management review; the others apply from adoption.

•  A missed target is an input to management review and, when repeated for two periods, raises a corrective action (QP-11).

•  Results are reported quarterly in the KPI register sheet (Period, Actual, Status / action) and summarised in the management review minutes.

# 3 KPI register

| KPI | Area | Indicator | Formula | Target | Frequency | Data source | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| K-PR-01 | Proposals | Go/​no-go done before bid | proposals with signed go/​no-go /​ proposals submitted x 100 | 100% | Quarterly | Proposals checklist PR-GO-07 | Practice director |
| K-PR-02 | Proposals | Contract review done before signature | appointments with completed scope and contract review /​ appointments signed x 100 | 100% | Quarterly | Proposals checklist PR-CR | Practice director |
| K-PR-03 | Proposals | Bid success rate (quality-based bids) | awards /​ proposals decided x 100 | Baseline year 1, then +5 points | Quarterly | Bid register | Practice director |
| K-DR-01 | Design review | Issues reviewed before release | issues with design review checklist and no mandatory Fail /​ issues x 100 | 100% | Monthly | Design review checklist; transmittals | QA/​QC lead |
| K-DR-02 | Design review | Review comments closed by next issue | comments closed or carried with owner /​ comments raised x 100 | >= 95% | Monthly | Comment sheets | Discipline leads |
| K-DR-03 | Coordination | Open S1 clashes at issue | count of open S1 clashes in issued zones | 0 | Per issue | BBM-STD-50 clash report | BIM coordinator |
| K-AU-01 | Authority | First-time authority approval rate | submissions approved or conditionally approved at first submission /​ submissions decided x 100 | >= 80% (baseline year 1) | Quarterly | BBM-STD-57 submission register | Authority liaison |
| K-AU-02 | Authority | Authority comment rounds per submission | resubmissions /​ submissions decided | <= 1.3 | Quarterly | BBM-STD-57 submission register | Authority liaison |
| K-SU-01 | Sustainability | Rating target met | projects certified at or above target level /​ projects certified x 100 | 100% statutory minimum; >= 90% of client targets | Yearly | Sustainability checklist | Sustainability lead /​ PQP |
| K-SP-01 | Specifications | Specification issues with no open placeholder | spec issues with zero TBC/​TBA /​ spec issues x 100 | 100% | Per issue | Specification checklist SP-SC-07 | Specifier |
| K-SV-01 | Supervision | Site visit reports issued on time | reports issued within 2 working days /​ visits x 100 | >= 95% | Monthly | Visit report register | Resident /​ supervising engineer |
| K-SV-02 | Supervision | Submittals reviewed within the contract period | submittals returned on time /​ submittals received x 100 | >= 90% | Monthly | Submittal register | Supervising engineer |
| K-SV-03 | Supervision | RFIs answered within the agreed time | RFIs answered on time /​ RFIs received x 100 | >= 90% | Monthly | RFI register | Discipline leads |
| K-SV-04 | Supervision | Design-origin site NCRs | design-origin NCRs per 10,000 m2 GFA under construction | Baseline year 1, then -10% a year | Quarterly | NCR register; office NC log | QA/​QC lead |
| K-DC-01 | Document control | Issues with complete transmittal | issues with transmittal matching files /​ issues x 100 | 100% | Monthly | Transmittal audit | Document controller |
| K-DC-02 | Document control | Naming compliance | files passing the naming check /​ files checked x 100 | 100% | Monthly | Naming check log | Information manager |
| K-NC-01 | Improvement | NC-1 closed within due date | NC-1 closed on time /​ NC-1 due x 100 | >= 90% | Monthly | NC log | QA/​QC lead |
| K-NC-02 | Improvement | Corrective actions effective | CARs with no recurrence in monitoring period /​ CARs verified x 100 | >= 85% | Quarterly | CAR log | QA/​QC lead |
| K-NC-03 | Improvement | Lessons logged per completed stage | stages with at least one lesson logged /​ stages completed x 100 | 100% | Quarterly | Lessons log | Project managers |
| K-CL-01 | Client | Client feedback response rate | feedback forms returned /​ forms sent x 100 | >= 60% | Quarterly | Feedback register | Practice director |
| K-CL-02 | Client | Client satisfaction score | mean overall score (1-5) | >= 4.0 | Quarterly | Feedback register | Practice director |
| K-CL-03 | Client | Complaints answered within 10 working days | complaints answered on time /​ complaints x 100 | 100% | Quarterly | Complaints log | Practice director |
| K-AD-01 | Audit | Internal audit programme completed | audits done /​ audits planned x 100 | 100% | Yearly | Audit programme | QMS owner |
| K-AD-02 | Audit | Management reviews held | reviews held /​ reviews planned (quarterly + material incident) | 4 per year minimum | Yearly | Review minutes | Practice director |
| K-CP-01 | Competence | Staff with role competence evidence and checker authorisation | staff with current competence record /​ staff x 100 | 100% | Yearly | Training records (BBM-STD-82) | BIM Manager /​ HR |
| K-PQ-01 | Planning | Projects with approved quality plan at mobilisation | projects with approved PQP within 4 weeks of appointment /​ new projects x 100 | 100% | Quarterly | PQP register | Project directors |

# 4 Target basis

Targets of 100% apply where the procedure makes the step mandatory (a release without its check is a nonconformity). Percent targets below 100% are office choices for steps that depend on other parties (client response, contract review periods) and are reviewed yearly; they are not taken from a standard. Where no office history exists the first year sets the baseline. The 2-working-day site report, 2-day complaint acknowledgement, 10-day complaint answer and 4-week quality plan times are office decisions recorded in the decisions log as O-DEC-152.

# References

•  ISO 9001:2026 6.2 quality objectives and 9.1 monitoring, measurement, analysis and evaluation: https://www.iso.org/standard/9001, checked 2026-11-04.

•  ISO 10004:2018 customer satisfaction, monitoring and measuring; ISO 10002:2018 complaints handling.

•  FIDIC Organisational and Project Quality report: https://fidic.org/policy/quality, checked 2026-11-04.

•  Office: BBM-STD-83 metric dictionary and lineage; Manual §9.1 KPI dashboard; BBM-STD-96, 97.